QuoteBuilder

SaaS Platform — Development Specification

Claude Code Build Sequence, Prompts & Technical Requirements

Prepared for internal development use

August 6, 2026

# Table of Contents

Contents

Table of Contents	2

Project Context	3

Prompt 1 — Base Setup (Laravel + MariaDB + Breeze)	4

Prompt 2 — Multi-Tenancy (Businesses Table, Isolation, Test)	5

Prompt 3 — Core Data Model (Products, Questions, Options, Rules, Quotes + Extensible Fields)	6

Prompt 4A — UI / Design Style	7

Prompt 4 — Admin Portal (CRUD UI)	8

Prompt 5 — Rules Engine (Standalone, Testable Module)	9

Prompt 6 — Rules Management UI (Admin Portal)	10

Prompt 7 — Public Quote Builder (Customer-Facing)	11

Prompt 8 — Publish / Draft Versioning	12

Prompt 9 — Industry Templates	13

Prompt 10 — Embeddable Widget	14

Prompt 11 — Super Admin Portal	15

Prompt 12 — Super Admin — Plan & Feature Management	17

Prompt 13 — Stripe Billing Integration	18

Prompt 14 — Post-Quote Features (Email, PDF, Quote Inbox, Status Tracking)	19

Why PHP Laravel	21

Gap Analysis Report  The main idea	23

List of Business Prospects	27

Prompt 0 — Scale-Ready Foundations	28

# Project Context

I am not a developer or programmer. I am an AI-assisted developer — my role is testing and reviewing, not writing code myself. When giving me instructions, always:

- Give me the exact file path for anything I need to open or check.

- Give me the exact terminal command to run, with no assumptions that I know Laravel/PHP commands. It is better that you run the terminal command yourself.

- Tell me exactly what URL to open in my browser and what I should see if it worked.

- Avoid technical jargon in explanations — explain in plain English what you built and why.

- After any change, tell me the exact steps to test and verify it before we move on to the next task.

# Prompt 1 — Base Setup (Laravel + MariaDB + Breeze)

Set up a fresh Laravel project for a multi-tenant SaaS platform called “QuoteBuilder.”

Requirements

- Create a new Laravel project in this folder.

- Configure the database connection for MariaDB (I'll provide db name/user/password when prompted, or use default local values: db=quotebuilder, user=root, password=empty).

- Install and configure Laravel Breeze for authentication (login, register, logout).

- Run the migrations and confirm the database connection works.

- Start the dev server and tell me the exact command and URL to view it in my browser.

- Give me a summary of what was installed and the folder structure, in plain English — I am not a developer, I need to understand what exists before we continue.

TEST / VERIFY: Do not build any business logic yet. This is only the base setup step.

# Prompt 2 — Multi-Tenancy (Businesses Table, Isolation, Test)

Add multi-tenancy to this Laravel project.

Requirements

- Create a “businesses” table: id, name, industry, created_at, updated_at.

- Link the existing “users” table to businesses via a business_id foreign key. Each user belongs to one business.

- When a new user registers (via Breeze), automatically create a new business for them and link it (business name can be a new field on the registration form, e.g. “Company Name”).

- Create a global Eloquent scope (or trait) called something like “BelongsToBusiness” that I can apply to future models, so any model using it automatically filters queries by the logged-in user's business_id. No model should ever be able to see another business's data by mistake.

- Create a simple test: seed two fake businesses with two fake users, and show me how to verify in Tinker (or a test route) that User A cannot query or see User B's business data.

- Explain in plain English what you built and how the isolation works, before I test it myself.

TEST / VERIFY: Do not build products, questions, or rules yet. This step is only about tenant isolation.

# Prompt 3 — Core Data Model (Products, Questions, Options, Rules, Quotes + Extensible Fields)

Now build the core data model for the quote builder (no UI yet, just database structure and models).

Requirements

- Create these tables, all scoped to a business_id (using the BelongsToBusiness trait/scope from before):

  - products (name, description, base_price, is_active)

  - questions (product_id, question_text, type [e.g. single_choice, number, text], sort_order)

  - options (question_id, label, price_modifier)

  - rules (business_id, name, condition_logic, action_logic) — store condition_logic and action_logic as JSON columns for flexibility

  - quotes (business_id, product_id, customer_name, customer_email, final_price, created_at)

  - quote_answers (quote_id, question_id, option_id or answer_value)

- For every business-owned table (products, questions, options, rules, quotes), add these generic extensible columns in addition to the core fields:

  - attrib1, attrib2, attrib3 (string/varchar, nullable) — for future text-based custom fields

  - num1, num2, num3 (decimal, nullable) — for future numeric custom fields

  - meta (JSON, nullable) — for any future structured/flexible data that doesn't fit a single column

  - These are reserved for future use and should not be used for anything right now. Just include them in the migrations and models.

- Create Eloquent models for each with proper relationships (Product hasMany Questions, Question hasMany Options, Product hasMany Rules, Quote hasMany QuoteAnswers, etc.).

- Apply the BelongsToBusiness scope to all business-owned models (products, questions, options, rules, quotes).

- Seed some fake sample data for one test business (e.g. a “Printing Shop” with a “Flyers” product, a “Paper Type” question with “Matte”/“Glossy” options).

- Show me in Tinker how to fetch a product with all its questions and options nested, so I can confirm the relationships work.

- Explain each table's purpose in plain English.

TEST / VERIFY: Do not build any admin UI or rules engine logic yet. This step is only the database structure.

# Prompt 4A — UI / Design Style

Style direction: Modern SaaS, similar to Linear, Stripe, or Vercel dashboards.

Framework

Tailwind CSS (already included via Breeze).

Color Palette

- Primary: Indigo / Violet (#6366F1 or similar) — used for buttons, links, active states.

- Background: White (#FFFFFF) for cards, light gray (#F9FAFB) for page background.

- Text: near-black (#111827) for headings, gray (#6B7280) for secondary text.

- Borders: very light gray (#E5E7EB), subtle — no heavy borders.

Typography

Use “Inter” font (Google Fonts) instead of default. Headings bold and slightly larger, generous line spacing.

Layout

- Card-based UI for lists (products, questions, rules) — rounded corners (rounded-xl), soft shadow (shadow-sm), padding.

- Sidebar navigation for the Admin Portal (not top nav) — icons + labels, collapsible.

- Generous white space — no cramped forms.

- Buttons: rounded-lg, solid primary color for main actions, subtle gray outline for secondary actions.

Public-Facing Quote Builder (Customer View)

- Centered, single-column, one question per screen with a progress bar at top.

- Large, tappable option buttons/cards instead of plain radio buttons.

- Smooth feel — subtle transitions between questions (no jarring page reloads if possible).

Avoid

Default unstyled browser inputs, boxy/dated Bootstrap-like look, cluttered dense tables.

Reference Feel

Linear.app, Stripe Dashboard, Vercel Dashboard.

# Prompt 4 — Admin Portal (CRUD UI)

Build the Admin Portal for the logged-in business to manage their own data. Use the existing multi-tenant models (products, questions, options, rules) — all data must stay scoped to the logged-in user's business.

Requirements

- Create authenticated routes/controllers/views for:

  - Products: list, create, edit, delete

  - Questions: list, create, edit, delete (linked to a product)

  - Options: list, create, edit, delete (linked to a question)

- Use simple Blade views with basic styling (Tailwind, since Breeze likely already includes it). No need for anything fancy yet.

- Each screen must only show/edit data belonging to the logged-in business (rely on the BelongsToBusiness scope).

- Add basic validation (required fields, price must be numeric, etc.).

- Do not build the Rules management UI yet — just products, questions, options.

- Explain in plain English what pages were created and their URLs, so I can test each one in the browser.

TEST / VERIFY: Log in as your seeded test business; add/edit/delete a product, question, and option through the browser — confirm it works and stays scoped to that business.

# Prompt 5 — Rules Engine (Standalone, Testable Module)

Build the Rules Engine as a standalone, isolated PHP service — not tied to any controller or UI yet.

Requirements

- Create a class RulesEngine (e.g. app/Services/RulesEngine.php).

- Input: a product_id and an array of answers (e.g. [question_id => option_id or value]).

- Output: an array with the calculated final_price and a breakdown of which rules were applied.

- The engine should:

  - Start with the product's base_price.

  - Loop through the product's rules.

  - Each rule's condition_logic (JSON) is evaluated against the given answers (e.g. “if question X answer = option Y”).

  - If a condition matches, apply the rule's action_logic (JSON) — e.g. add a fixed amount, apply a percentage, or set a specific option's price_modifier.

- Keep the condition/action JSON format simple and documented — show me example JSON for a rule like “If Paper Type = Glossy, add $20.”

- Write a few PHPUnit tests for the RulesEngine using the seeded test data (Printing Shop / Flyers / Paper Type), covering: no rules triggered, one rule triggered, multiple rules triggered.

- Explain in plain English how the condition/action JSON works, with 2–3 examples, so I can understand it without reading code.

TEST / VERIFY: Run the PHPUnit tests yourself (php artisan test), confirm they pass, and read the plain-English JSON examples so you understand the rule format — you'll need this to brief Claude Code later for the Rules admin UI.

# Prompt 6 — Rules Management UI (Admin Portal)

Add a Rules management screen to the Admin Portal, using the RulesEngine's condition_logic / action_logic JSON format already built and tested.

Requirements

- Create authenticated routes/controllers/views for Rules: list, create, edit, delete — scoped to the logged-in business (BelongsToBusiness).

- Instead of making the business type raw JSON, build a simple form:

  - Select a product

  - Select a question (dropdown, filtered by chosen product)

  - Select a condition (equals / not equals / greater than, etc.)

  - Select a value/option

  - Choose action type (add fixed amount / add percentage / set price)

  - Enter action value

- On save, convert the form input into the condition_logic and action_logic JSON format the RulesEngine expects.

- Show existing rules in plain English sentences on the list page (e.g. “If Paper Type = Glossy, add $20”) instead of raw JSON.

- Add validation so a business can't create a broken/incomplete rule.

- Explain in plain English what was built and give me the URL to test it in the browser.

TEST / VERIFY: Create 2–3 rules through this form for your seeded test product, confirm they show in plain English correctly, and re-run Prompt 5's PHPUnit tests to make sure the engine still works with rules created via this new UI.

# Prompt 7 — Public Quote Builder (Customer-Facing)

Build the public-facing quote builder that a business's customers use — no login required.

Requirements

- Create a public route like /quote/{business_slug}/{product_slug} (add a “slug” column to businesses and products if not already present, auto-generated from name).

- This page shows the product's questions one at a time (or all on one page, your choice — keep it simple first), using only that business's active/published questions and options.

- When the customer submits their answers, call the existing RulesEngine (product_id + answers) to calculate the final price.

- Show the calculated price to the customer on a results screen.

- Save the submission into the “quotes” and “quote_answers” tables, including customer_name and customer_email (add a simple form for these before showing the price).

- This route must NOT require authentication, and must NOT expose any other business's data — only the one specified by business_slug.

- Keep styling simple/clean, matching the Blade/Tailwind setup already in place.

- Explain in plain English the URL structure and how to test it end-to-end.

Addendum — “Your Selections” Summary Panel

Add a “Your Selections” summary panel to the public quote builder.

Requirements

- As the customer moves through questions one at a time, show a running summary (sidebar or top panel) listing each question already answered and their selected value (e.g. “Paper Type: Glossy,” “Quantity: 500”).

- Update this summary live as they answer each question.

- Allow the customer to click a previous answer in the summary to go back and change it.

- Keep it visually simple — small text list or compact cards, not competing with the main question in focus.

TEST / VERIFY: Open the public URL in an incognito browser (to confirm no login is needed), answer the questions for your seeded product, confirm the price matches what the Rules Engine test expected, and check that a quotes row was created.

# Prompt 8 — Publish / Draft Versioning

Add a publish/draft system so businesses can edit products, questions, options, and rules without breaking their live public quote builder.

Requirements

- Add an “is_published” boolean (default false) to products, questions, options, and rules.

- Add a “Publish” button on the Admin Portal (e.g. on the product list/edit page) that, when clicked, marks that product and all its related questions/options/rules as published (is_published = true), capturing a snapshot of the current state.

- The public quote builder (/quote/{business_slug}/{product_slug}) must ONLY ever show and calculate using published data — never unpublished draft edits.

- When a business edits a published product, question, option, or rule, the change should NOT appear on the public page until they click “Publish” again.

- Show a clear “Draft changes not yet published” indicator in the Admin Portal when unpublished edits exist.

- Explain in plain English how this works and give me a test scenario: edit a published product, confirm the public page still shows the old version, click Publish, confirm the public page updates.

TEST / VERIFY: Follow the exact scenario in requirement 6 yourself — edit something live, confirm the public page doesn't change, publish, confirm it does.

# Prompt 9 — Industry Templates

Add an industry template system so new businesses start with a pre-built setup instead of an empty account.

Requirements

- Create a “templates” table (or reuse a special business record marked is_template=true) containing sample products, questions, options, and rules for a few industries (start with just “Printing Shop” using the seeded Flyers example already built).

- On registration, after creating the business, let the user pick a template from a dropdown (e.g. “Printing Shop,” “Blank / Start from scratch”).

- When a template is chosen, clone its products/questions/options/rules into the new business's own records (new IDs, scoped to their business_id) — the original template must never be modified by this.

- Mark the cloned data as unpublished by default, so the business must review and publish it themselves.

- Explain in plain English how cloning works and confirm no two businesses share the same underlying rows.

TEST / VERIFY: Register a brand-new test business, pick the “Printing Shop” template, confirm it has its own copy of products/questions/rules, edit one, and confirm your original seeded test business is unaffected.

# Prompt 10 — Embeddable Widget

Build an embeddable widget so businesses can add the quote builder to their own external website (not just the hosted /quote/ page).

Requirements

- Create a small JavaScript snippet the business can copy from their Admin Portal and paste into their own site (e.g. a <script> tag or an <iframe> embed pointing to /quote/{business_slug}/{product_slug}).

- If using an iframe: make sure it resizes properly and has no unnecessary borders/scrollbars, and works when embedded on a different domain (check CORS/X-Frame-Options settings allow this).

- Add a “Get Embed Code” button in the Admin Portal (on the product page) that shows the copyable snippet.

- Test that the snippet works by creating a plain static HTML test file (outside the Laravel project) that embeds the widget, to simulate a real external business website.

- Explain in plain English how the embed works and any security considerations (e.g. can only load published, active products).

TEST / VERIFY: Create a standalone HTML file on your machine, paste in the embed code, open it in a browser, and confirm the full quote flow works from a “foreign” page — exactly like it would on a real customer's website.

This completes the MVP build sequence — Prompts 1 through 10.

# Prompt 11 — Super Admin Portal

Build a platform-level Super Admin Portal, completely separate from business admin accounts. This is for the SaaS platform owner to manage the entire system.

Requirements

- Authentication:

  - Create a separate “admins” table/guard (not tied to businesses), with its own login at /superadmin/login.

  - Only super admins can access /superadmin/* routes.

- Business Management:

  - View list of all registered businesses (name, industry, template used, signup date, status).

  - View full detail of any business: their products, questions, rules, quotes, users.

  - Activate / deactivate a business (deactivated = their public quote builder and login stop working immediately).

  - Delete a business entirely (with confirmation, and cascade delete their data).

  - Impersonate a business: log in as that business's admin account temporarily, to help/debug, with a clear “You are impersonating X — Exit” banner and a button to return to super admin.

- Template Management:

  - Create, edit, delete industry templates (the ones businesses pick at signup).

  - Add/remove sample products/questions/rules within a template.

- Financial / Reporting:

  - Dashboard showing: total businesses, active vs. inactive, signups over time (chart), total quotes generated platform-wide, quotes per business.

  - If subscription billing exists (skip for now if not built yet — placeholder section is fine): revenue overview, active subscriptions, failed payments.

  - Exportable reports (CSV) for businesses list and quotes activity.

- User Management (within businesses):

  - View all users across all businesses.

  - Deactivate/reset password for any user if needed for support purposes.

- Audit Log:

  - Log key super admin actions (business activated/deactivated/deleted, impersonation started/ended) with timestamp and which admin did it.

- Security:

  - Super admin routes must be completely inaccessible to regular business users, even if they guess the URL.

  - Impersonation must be clearly logged and reversible, never silent.

- UI: use the same modern style already defined in CLAUDE.md, but with a distinct visual difference (e.g. dark sidebar) so it's never confused with a business's own admin portal.

TEST / VERIFY: Test activating/deactivating a business, impersonating a business, and viewing the reporting dashboard. Do not touch the existing business admin portal or public quote builder logic — this only adds a new super admin layer on top.

# Prompt 12 — Super Admin — Plan & Feature Management

Add Plan and Feature management to the Super Admin Portal. This must happen before billing/Stripe integration, so the platform owner can define plans first.

Requirements

- Features table:

  - Create a “features” table: id, key (e.g. “email_notifications,” “pdf_download,” “quote_status_tracking”), name, description.

  - Super admin can add/edit/delete features from /superadmin/features.

  - Seed initial features: email_notifications, pdf_download, quote_status_tracking, quote_customer_link, custom_branding (add more if it makes sense).

- Plans table:

  - Create a “plans” table: id, name (e.g. “Starter,” “Pro,” “Business”), price, billing_interval (monthly/yearly), max_products, max_quotes_per_month, is_active.

  - Super admin can create/edit/delete/activate/deactivate plans from /superadmin/plans.

- Plan-Feature mapping:

  - A plan_features pivot table linking plans to which features are included.

  - In the Plan edit screen, super admin sees a checklist of all features and toggles which ones belong to that plan.

- Assign plan to business:

  - Add a “plan_id” to the businesses table.

  - In the Super Admin business detail page, allow the admin to manually assign/change a business's plan.

- Helper for checking feature access:

  - Create a simple method/helper, e.g. $business->hasFeature('pdf_download'), that checks if the business's current plan includes that feature.

  - This will be used later to gate features in the actual app (email, PDF, etc.) — don't build those features yet, just make sure this check works.

- Explain in plain English what was built, and show me how to test: create a feature, create a plan, attach the feature to the plan, assign the plan to a business, and confirm hasFeature() returns true/false correctly.

TEST / VERIFY: Do not integrate Stripe or real payments yet — plan assignment for now is manual, by the super admin only.

# Prompt 13 — Stripe Billing Integration

Add real subscription billing using Stripe, connecting to the Plans already built in Super Admin.

Requirements

- Stripe setup:

  - Install Laravel Cashier for Stripe subscription management.

  - Add Stripe test API keys to .env (I will provide them).

  - Add a “stripe_price_id” field to the plans table (super admin enters this when creating/editing a plan, matching a real Stripe Price object).

- Business subscription flow:

  - When a business signs up (or from their own Admin Portal later), they can choose a plan and enter payment via Stripe Checkout.

  - On successful payment, assign that plan_id to the business automatically (via Stripe webhook, not just redirect success — webhooks are the source of truth).

  - Handle subscription renewal, cancellation, and failed payment via Stripe webhooks, updating the business's plan/status accordingly.

- Business-side billing page:

  - Add a “Billing” section in the business's own Admin Portal: current plan, upgrade/downgrade, cancel subscription, view invoice history (via Cashier).

- Super Admin visibility:

  - Super Admin's business detail page should show real subscription status (active, past_due, canceled) pulled from Stripe/Cashier, not just the manually assigned plan_id.

  - Super Admin can still manually override a business's plan (e.g. for comped/trial accounts) separately from Stripe-driven subscriptions.

- Downgrade/cancellation handling:

  - If a business's plan changes or is canceled, their hasFeature() checks must immediately reflect the new plan — e.g. losing access to PDF download if downgraded.

- Explain in plain English how to test this using Stripe's test mode: create a plan, subscribe as a test business using Stripe test card numbers, confirm webhook updates the plan, cancel it, confirm access is revoked.

TEST / VERIFY: Do not build the actual gated features (email, PDF, etc.) yet — that is the next step, using hasFeature() which is now live-connected to real billing.

# Prompt 14 — Post-Quote Features (Email, PDF, Quote Inbox, Status Tracking)

Add what happens after a customer submits a quote, with each feature gated by the business's plan using the hasFeature() helper already built.

Requirements

- Email notifications (gated by “email_notifications”):

  - If business->hasFeature('email_notifications'): send an email to the customer with their quote summary and price, and a separate email to the business notifying them of the new quote.

  - If the business doesn't have this feature, skip silently — the customer only sees the on-screen result as before.

- PDF download (gated by “pdf_download”):

  - If business->hasFeature('pdf_download'): show a “Download PDF” button on the quote result screen, generating a clean PDF with the business's name, quote breakdown, and final price.

  - If not available, hide the button entirely.

- Quote inbox in Admin Portal (gated by “quote_inbox” — add this as a new feature in the Super Admin features list):

  - If enabled: business sees a “Quotes” section in their Admin Portal listing all submitted quotes (customer name, email, product, price, date), scoped to their business only.

  - If not enabled: hide this section from their Admin Portal navigation entirely.

- Status tracking (gated by “quote_status_tracking”):

  - If enabled: each quote in the inbox has a status dropdown (New, Contacted, Won, Lost) the business can update.

  - Add a “status” column to the quotes table (default “New”).

  - If not enabled: quotes show in the inbox (if that feature is on) without the status control.

- Customer quote link (gated by “quote_customer_link”):

  - If enabled: after submitting, generate a unique shareable link (e.g. /quote/view/{uuid}) the customer can revisit to see their quote again later.

  - If not enabled: the quote is only shown once, not retrievable afterward.

- All feature checks must happen server-side, not just hidden in the UI — a business without a feature must not be able to access it even by guessing a URL.

- Explain in plain English how to test each feature: assign different plans to two test businesses (one with all features, one with none) and confirm the behavior differs correctly for each.

TEST / VERIFY: This completes the full post-quote customer and business experience.

# Prompt 15 — Conditional Question Logic (Dynamic Branching)

Add conditional logic so questions themselves can dynamically show, hide, or change based on the customer's previous answers — not just pricing rules, but the actual question flow.

Requirements:

1. Add a "display_conditions" JSON column to the questions table (nullable). This defines when a question should appear, based on earlier answers in the same product (e.g. "only show this question if Question 1's answer = Custom Shape").

2. Support these condition types per question:

- Always show (default, current behavior)

- Show only if a specific previous question's answer equals/does not equal a specific value

- Show only if a previous question's answer is one of several values (multi-select condition)

- Support combining multiple conditions with AND/OR (e.g. "show if Question 1 = Custom AND Question 2 = Large")

3. Update the Admin Portal's Question builder (from Prompt 6) so the business can set these conditions through dropdowns — same plain-English, no-code approach as the pricing rules builder. Example: "Show this question only if [Window Type] = [Custom Shape]."

4. Update the public Quote Builder wizard (Prompt 7) so it evaluates display_conditions live as the customer answers each question — skipped questions are never shown, never counted in the progress bar, and never required.

5. Update the "Your Selections" summary panel so it only shows questions that were actually presented to the customer (skipped/hidden questions never appear).

6. Update the RulesEngine so pricing rules still work correctly when some questions were skipped — a rule referencing a skipped question should simply never match, not throw an error.

7. Handle the reverse case: if a customer changes an earlier answer (using the "go back and edit" feature), any later questions that depended on the old answer must be cleared and re-evaluated, and the customer should be routed forward again from that point.

8. In the Admin Portal, when a business tries to publish a product, validate the conditional logic — flag any question that references a deleted/nonexistent earlier question or option, with a clear plain-English error before they can publish.

9. Explain in plain English, using the Window Company example (Standard vs Custom Shape changing which questions appear next), how to test this end-to-end: as the business, set up the conditional question, then as a customer, confirm the flow changes correctly based on the answer chosen.

This is the feature that makes the quote wizard feel like a smart, adaptive form instead of a fixed list of questions — this is what gives the platform real depth and justifies premium pricing, and it's also the kind of setup you'll likely configure as a paid service for businesses who can't build it themselves.

# Prompt 6B — Formula Mode for Rules

Add an advanced "Formula Mode" to the Rules builder, as an alternative to the simple dropdown builder already built in Prompt 6.

Requirements:

1. On the Rule create/edit screen, add a toggle: "Simple Builder" (existing dropdown UI) vs "Formula Mode" (advanced).

2. In Formula Mode, let the business type a raw math expression using available variables: base_price, and each question's answer values (e.g. quantity, or option price_modifiers referenced by question name).

3. Support basic operators: add, subtract, multiply, divide, parentheses, and simple conditional logic (e.g. IF/THEN, similar to Excel's IF function).

4. Validate the formula on save — check for syntax errors and unknown variable names, show a clear plain-English error if something's wrong (not a raw PHP error).

5. Store the raw formula string separately from the existing condition_logic/action_logic JSON, and update the RulesEngine to detect and evaluate formula-mode rules alongside simple-mode rules.

6. Use a safe expression parser/evaluator (not PHP's eval()) to prevent security risks from arbitrary code execution.

7. Show a live preview: as the business types the formula, show a sample calculated result using test values, so they can sanity-check it before saving.

8. Explain in plain English, with 2-3 example formulas, how this works — so a non-technical business owner could still attempt it with guidance.

Do not remove or change the existing Simple Builder — both modes must coexist per rule.

Prompt 16 — Stripe Billing Integration (Cashier + Customer Portal)

# Integrate Stripe subscription billing using Laravel Cashier, with Stripe's hosted Customer Portal for self-service management. Read carefully, this touches billing and must be solid.

# Requirements:

# 1. Install Laravel Cashier via Composer, publish and run its migrations. Add the Billable trait to the Business model (not the User model, billing is per-business, not per-user).

# 2. Add a `stripe_price_id` column to the existing `plans` table, linking each internal plan to its corresponding Stripe Price object.

# 3. Build a "Choose a Plan" flow: when a business signs up or wants to upgrade, use Cashier's Stripe Checkout integration (`$business->newSubscription()->checkout()`) to redirect them to Stripe's hosted checkout page for the selected plan.

# 4. Set up a webhook endpoint using Cashier's built-in webhook controller, handling at minimum: checkout.session.completed, customer.subscription.updated, customer.subscription.deleted, invoice.payment_failed. Confirm Cashier auto-updates the local subscriptions table on these events, this is the source of truth for the business's current plan/status.

# 5. Add a "Billing" page in the Admin Portal showing: current plan name, price, renewal date, and a "Manage Billing" button that calls $business->redirectToBillingPortal() to send them to Stripe's hosted Customer Portal.

# 6. In the Stripe Dashboard configuration notes, document that the Customer Portal must be configured (in Stripe's dashboard) to allow: plan switching, cancellation, and payment method updates, so the business can self-serve all of this without me building custom UI for it.

# 7. Update the existing hasFeature() helper (from Prompt 12) so it checks the business's live Stripe subscription status, not just the manually assigned plan_id, if a subscription is cancelled or payment fails, access to gated features should be revoked automatically once Stripe confirms the change via webhook.

# 8. Handle downgrade/cancellation edge cases: if a business cancels, they should keep access until the current paid period ends (standard SaaS behavior), then automatically drop to Starter plan or no plan at Cashier's next sync.

# 9. Test the full loop end to end using Stripe's test mode and test card numbers: sign up for a plan, confirm checkout works, confirm webhook updates the local DB, click "Manage Billing" and confirm the Customer Portal opens correctly, cancel a subscription and confirm access is revoked at period end.

# 10. Add clear .env.example entries for STRIPE_KEY, STRIPE_SECRET, and STRIPE_WEBHOOK_SECRET, and remind me these must be filled in with real test-mode keys from my Stripe dashboard before this will work.

# Explain in plain English, step by step, how to test this whole flow locally, including how to forward Stripe webhooks to my local environment using the Stripe CLI.

# Prompt 16 — Plain-Language UI Labels + Quote Builder Navigation Grouping

Update the Admin Portal's UI copy and navigation structure. This is a labeling/UX change only — do not change underlying database column names, model names, class names, or backend logic, only what's visibly shown to the business owner.

PART 1 — Plain-language labels

Apply this customer-facing terminology throughout the Admin Portal, replacing any more technical wording currently shown:

- "Rules Engine" / "Rules Management" → "Set Rules"

- "Formula Mode" / "Advanced Rules" → "Advanced Pricing"

- "Conditional Question Logic" → "Question Paths"

- "Embed Code" / "Get Embed Code" → "Use on Your Website"

- Keep "Products," "Questions," "Options," "Preview," "Publish," "Quotes," "Billing" as-is, these are already simple.

Never use the word "Code" when referring to creating a quote calculator, always say "Quote," e.g. "Create a Quote," never "Create a Code." Audit all existing buttons, page titles, and sidebar labels for this and correct any instance found.

The core workflow, in this exact order and wording, should be reflected in the primary navigation and/or onboarding flow:

Create a Quote → Add Products → Add Questions → Add Options → Set Prices → Set Rules → Preview → Publish → Use on Your Website

PART 2 — Group under "Quote Builder" dropdown

Restructure the Admin Portal sidebar navigation so everything related to building a quote calculator (Products, Questions, Options, Set Rules, Advanced Pricing, Question Paths, Preview, Publish, Use on Your Website) is grouped under a single collapsible parent menu item labeled "Quote Builder."

Items that are NOT part of building the quote itself, such as Quotes (inbox), Billing, and Account/Settings, should remain as their own separate top-level sidebar items, not nested under Quote Builder.

Add this labeling standard to docs/conventions.md (created in Prompt 0), so all future feature additions follow the same plain-language, common-sense naming rule instead of technical/developer terminology, and so any new quote-building-related feature is added under the "Quote Builder" dropdown by default.

Show me the updated sidebar structure and confirm every renamed label after the change, so I can review before moving on.

# Prompt 17 — Internal Team Quote Builder (Staff-Facing, Unlimited)

# Add an internal, authenticated version of the public Quote Builder wizard, so the business's own staff can create quotes on behalf of customers, in addition to the existing public-facing wizard. Read carefully, this is a separate flow from the public one, not a replacement.

# Requirements:

# 1. Add a new authenticated route, e.g. /admin/quotes/create, accessible only to logged-in users belonging to that business (same auth/guard as the rest of the Admin Portal).

# 2. This internal quote builder must use the exact same underlying RulesEngine and question/option data as the public wizard, no duplicate logic, just a different entry point and UI shell (e.g. inside the Admin Portal layout with sidebar, instead of the public standalone page).

# 3. Unlike the public wizard, this internal version must NOT be limited by the business's subscription plan/feature gates (hasFeature() checks). Staff creating a quote internally should always have access to every capability regardless of plan: PDF download, all products, all pricing modes (simple and advanced/formula), all conditional question paths, etc. This is an internal tool, not a customer-facing gated feature.

# 4. Let staff pick which product to quote, same as the public flow, but also allow staff to search/select an EXISTING customer (from past quotes) to attach this new quote to, or manually enter a new customer's name/email if it's a new lead, since staff are often quoting on behalf of someone on the phone or in person.

# 5. Add an optional "Internal Notes" field on the quote, visible only to staff/admin, never shown to the customer, for things like special instructions, negotiated adjustments, or context about the conversation.

# 6. Save internal-created quotes into the same quotes table as public ones, but tag them with a source field (e.g. source = 'internal' vs source = 'public'), so the Quotes inbox can visually distinguish staff-created quotes from customer-submitted ones (e.g. a small badge or icon).

# 7. Staff should be able to manually override the final calculated price on an internal quote if needed (e.g. negotiated discount), with the original system-calculated price still stored/visible for reference, not overwritten, so there's a clear audit trail of "calculated vs. actual quoted."

# 8. Add a "New Quote" button in the Admin Portal (near the Quotes inbox) that launches this internal flow.

# 9. This is explicitly a foundation for future internal-tooling expansion (e.g. staff dashboards, quote approval workflows, internal reporting), so keep the code structured cleanly and note in code comments where future internal-only features would likely extend this.

# Explain in plain English how to test this: log in as a business user, click "New Quote," select a product, fill it out as if you were a customer, optionally override the price, save, and confirm it shows up correctly (with the internal badge and notes) in the Quotes inbox alongside public submissions.

# Prompt 18 — Product Catalog and Categories (Optional)

Add an optional product catalog structure so businesses with many products can organize them into categories and sub-categories, while businesses with few products can skip this entirely and keep a simple flat list. This must not force extra complexity onto simple businesses.

Requirements:

1. Add a "categories" table: id, business_id, name, slug, parent_id (nullable, for sub-categories), sort_order. A category can have a parent_id pointing to another category, allowing one level of sub-category (category → sub-category), not deeper nesting.

2. Add a nullable category_id column to the existing products table, linking a product to a category if the business chooses to use one.

3. In the Admin Portal, add an optional "Categories" section. A business is never required to create categories, if they create zero categories, their product management screen and public page both simply show a flat list of products, exactly as it works today, no change in behavior.

4. If a business DOES create categories, let them assign each product to a category (or leave it uncategorized, uncategorized products just show in a general list).

5. Update the public-facing pages to adapt automatically based on whether categories exist for that business:

- Zero categories: customer sees a flat list/grid of all products immediately (current behavior).

- Categories exist: customer sees category cards first, then sub-category cards (if any), then finally the product cards within that category, before reaching the quote wizard.

6. Add breadcrumb navigation on all public catalog pages (e.g. Home > Business Cards > Standard Business Cards > Semi Gloss Business Cards), letting customers jump back to any previous level.

7. This must be fully backward compatible: existing businesses/products with no categories set up must continue working exactly as they do now, with zero required changes on their end.

Explain in plain English how to test both scenarios: (a) a business with no categories, confirming products show flat as before, and (b) a business that creates 2 categories and assigns products, confirming the category browsing flow and breadcrumbs work correctly end to end.

# Prompt 19 — AI-Generated Template Import (JSON-Based)

Add an admin-side feature to import a complete industry template from a structured JSON file, so templates can be drafted by AI, reviewed, and bulk-imported instead of being built by hand in the Admin Portal one field at a time.

PART 1 — Define the template JSON structure

Establish this JSON schema as the standard format (document this clearly in a new file, docs/template-import-format.md, with a full annotated example):

{

"business_type": "Printing - Flyers",

"products": [

{

"name": "Flyers",

"description": "Custom printed flyers",

"base_price": 50.00,

"questions": [

{

"label": "Paper Type",

"type": "single_choice",

"sort_order": 1,

"options": [

{ "label": "Matte", "price_modifier": 0, "modifier_type": "fixed" },

{ "label": "Glossy", "price_modifier": 20, "modifier_type": "fixed" }

]

},

{

"label": "Quantity",

"type": "single_choice",

"sort_order": 2,

"options": [

{ "label": "100", "price_modifier": 0, "modifier_type": "fixed" },

{ "label": "500", "price_modifier": 70, "modifier_type": "fixed" }

]

},

{

"label": "Double Sided",

"type": "single_choice",

"sort_order": 3,

"options": [

{ "label": "No", "price_modifier": 0, "modifier_type": "fixed" },

{ "label": "Yes", "price_modifier": 15, "modifier_type": "percentage" }

]

}

]

}

]

}

Key design rules for this schema, so it can represent ANY industry, not just printing:

- Every question is self-contained: label, type (single_choice, number, text), sort_order, and its own options.

- Every option carries its own price_modifier and modifier_type (fixed dollar amount, or percentage), this is what generates the pricing rules automatically, no separate "rules" section needed for simple cases.

- A product can have any number of questions, and a question can have any number of options, no upper limit.

- This structure intentionally matches the exact database structure already built in Prompts 3-6 (products, questions, options, rules), so import logic is a direct mapping, not a translation layer.

- Advanced cases (conditional question logic from Prompt 15, formula-mode pricing) are deliberately left OUT of this schema for now, keep the AI-generation target simple and reliable first; conditional/formula fields can be added as optional extra keys in a future version without breaking this base structure.

PART 2 — Build the import feature

1. Add an "Import Template" screen in the Super Admin Portal (this creates a reusable TEMPLATE, not a live business's data directly, templates already exist as their own table per Prompt 9).

2. Let the admin paste raw JSON into a text box, or upload a .json file.

3. Validate the JSON strictly before anything is created:

- Check required fields exist (business_type, products, questions, options).

- Check modifier_type is only ever "fixed" or "percentage".

- Check no duplicate option labels within the same question.

- If validation fails, show a clear plain-English error naming exactly which product/question/option has the problem, and why, never a raw JSON parsing error.

4. On successful validation, show a full human-readable PREVIEW of what will be created, product names, questions, options, and prices, laid out clearly, before anything is saved.

5. On confirm, create the template record and all its nested products/questions/options/rules in the database, marked unpublished, so it can be reviewed once more inside the normal Template management screen (Prompt 9) before being made available to businesses at signup.

6. Support importing multiple products at once in a single file (e.g. one JSON file for the whole "Printing" business type containing Flyers, Business Cards, and Banners as three separate products).

PART 3 — AI generation guidance (for me to use later, not for Claude Code to build)

Add a short section in docs/template-import-format.md titled "Instructions for AI-Assisted Template Generation" containing a clear, reusable prompt template I can hand to an AI (like Claude in chat) to generate a valid file for any new industry, by just supplying the industry name and letting the AI infer typical products, questions, options, and reasonable price modifiers.

Explain in plain English how to test this end to end: create a small JSON file for a made-up business type, upload it, confirm the preview looks right, confirm it creates the template correctly in the database, and confirm it then appears in the existing Template management screen.

# Six core industries:

- Print & Signage Shops — business cards, flyers, brochures, banners, signs, etc.

- Cabinet & Millwork Shops — cabinets, closets, vanities, custom woodwork.

- Custom Manufacturing & Fabrication — metal fabrication, CNC, custom parts, welding, etc.

- Kitchen & Bathroom Remodelers — cabinets, countertops, fixtures, layouts, installation options.

- HVAC Contractors — heating/cooling installations, replacements, equipment options, add-ons.

- Custom Furniture Makers

# Why PHP Laravel

Fifteen practical reasons for choosing Laravel as the technology stack for this platform:

1. Fast Development

Laravel provides a well-organized structure, reducing development time compared to plain PHP.

2. Built-in Authentication

User registration, login, password reset, email verification, and two-factor authentication are readily available.

3. Strong Security

Protects against SQL injection, CSRF, and XSS, and supports secure password hashing out of the box.

4. Excellent Database ORM (Eloquent)

Makes working with MySQL or MariaDB much simpler while keeping code clean and maintainable.

5. Database Migrations

Manage database changes with version-controlled migration files instead of manually editing databases.

6. Multi-Tenant Friendly

Mature packages exist for tenant isolation, making it easier to build SaaS applications serving multiple customers.

7. Role and Permission Management

Popular packages allow you to easily manage admins, managers, staff, and customer permissions.

8. Queue System

Background jobs handle email, SMS, reports, imports, and other long-running tasks without slowing down users.

9. Task Scheduling

Automate recurring jobs such as reminders, invoices, subscription renewals, and daily reports.

10. API Development

Laravel makes it easy to build REST APIs for mobile apps, third-party integrations, and frontend frameworks.

11. Payment Integration

Works well with Stripe, PayPal, and other payment providers. Laravel Cashier simplifies subscription billing.

12. Large Ecosystem

Thousands of high-quality packages reduce development time instead of building everything yourself.

13. Easy Testing

Built-in testing tools help catch bugs before deployment and improve long-term reliability.

14. Large Developer Community

Laravel has one of the largest PHP communities, making it easier to find developers, tutorials, and solutions.

15. Long-Term Maintainability

Laravel encourages clean architecture, making future updates, new features, and team collaboration much easier than maintaining a large plain PHP codebase.

For a SaaS Application Like This One

Since this platform is a subscription-based SaaS with features such as:

- Multi-tenancy

- User roles

- Stripe subscriptions

- Email and SMS notifications

- Customer management

- Reporting and dashboards

- REST APIs

- Background jobs

- Scheduled reminders

Laravel is a strong, well-supported foundation for building and scaling the QuoteBuilder platform.

# Gap Analysis Report

The main idea

- Your product is not trying to compete with big enterprise CPQ software like Salesforce, Oracle, or SAP.

- Instead, it belongs to a different market:

- Simple online quote builders for small businesses that let customers get an instant price on a website.

- That is actually a good thing because small businesses don't want expensive software that takes months to set up.

- What is your biggest advantage?

- Your biggest selling point is:

- A business can create a quote builder in hours, not months.

- Customers can visit the business website anytime.

- They answer a few questions.

- They instantly receive a price.

- The business gets the lead immediately.

- Large CPQ systems are powerful, but they are difficult to learn, expensive, and require consultants to install.

- Who are your real competitors?

- Not Salesforce.

- Not Oracle.

- Your real competitors are companies like:

- QuoteIQ

- ConvertCalculator

- Contractor Commerce

- These products are also designed for small businesses that want customers to generate quotes themselves.

- What features should you build next?

- The report says you already have a solid foundation.

- Now focus on these five features.

- 1. Let customers accept the quote online

- Instead of emailing back and forth, the customer clicks:

- "I Accept"

- or signs electronically.

- Then the quote automatically becomes Won.

- This should be your highest priority.

- 2. Allow customers to pay immediately

- After accepting the quote, they should be able to:

- pay a deposit

- or pay the full amount

- using Stripe.

- This helps businesses get paid faster.

- 3. Give business owners statistics

- For example:

- How many quotes were created?

- How many became sales?

- Average quote value?

- Which question makes customers leave before finishing?

- Business owners love seeing these numbers.

- 4. Better pricing rules

- Example:

- Buy 1–10 items = $20 each

- Buy 11–50 items = $18 each

- Buy over 50 = $15 each

- Or create bundle discounts.

- Many businesses need this.

- 5. Connect with other software

- Allow your system to connect with:

- QuickBooks

- Zapier

- CRMs

- Webhooks

- Businesses expect this today.

- What should you NOT build?

- The report strongly warns against copying enterprise software.

- Avoid things like:

- complicated approval workflows

- CAD or 3D product configuration

- ERP integration

- AI guided selling

- multi-currency

- multi-language

- Those features make products expensive and difficult to use.

- Your strength is being simple.

- How should you market your product?

- The report suggests emphasizing these points:

- Launch in hours, not months.

- No technical skills required.

- No expensive consultants.

- No per-user pricing.

- Customers can get instant quotes 24/7.

- Businesses capture leads immediately before competitors do.

- The most important message

- The report is basically telling you:

- Don't try to become Salesforce.

- Instead, become the easiest and fastest quote builder for small businesses.

- If you continue improving the product while keeping it simple, you will have a much stronger position than if you keep adding enterprise features. That simplicity is your competitive advantage.

# List of Business Prospects

- HVAC

- Printing

- Solar

- Garage Doors

- Window & Door Installers

- Roofing Contractors

- Catering Companies

- Event Planners

- Kitchen Cabinet Companies

- Sign Shops

- Landscaping Companies

- Commercial Cleaning

- Flooring Installers

- Convention & Event Centers

# Prompt 0 — Scale-Ready Foundations

Before building any business logic, set up this Laravel project with foundations that will make future scaling easier, without over-engineering the MVP. This runs before Prompt 1 (Base Setup) and should be part of the same initial project setup.

Requirements:

1. Queue system:

- Configure Laravel's queue system using the database driver for now (upgradeable to Redis/SQS later without code changes).

- Confirm the queue worker command works (php artisan queue:work) — I'll run this in a separate terminal during development.

- Note in plain English: this means things like emails and PDF generation (built later) will run in the background instead of slowing down the customer's page.

2. Session and cache driver:

- Configure sessions and cache to use the database driver for now (not file-based), since file-based sessions break if we ever run more than one app server.

- Structure it so switching to Redis later is a one-line .env change, not a code change.

3. File storage abstraction:

- Configure Laravel's filesystem to use the "public" local disk for now, but structure all file-saving code (for future PDFs, logos, uploads) through Laravel's Storage facade — never hardcoded local paths.

- This ensures we can switch to S3-compatible storage later by changing config only, not rewriting code.

4. Environment-based config discipline:

- Confirm all environment-specific values (DB, mail, future storage/queue credentials) live in .env, nothing hardcoded.

- Add a .env.example file with placeholder values, documented with comments, so environment setup is repeatable.

5. Database indexing discipline going forward:

- Set up a short CONVENTIONS note (as a markdown file in the project, e.g. docs/conventions.md) stating: every foreign key column (business_id, product_id, question_id, etc.) must be indexed in its migration, and every table expected to grow large (quotes, quote_answers) must have an index on business_id and created_at.

- I will remind you to follow this note in every future migration prompt.

6. Basic rate limiting:

- Apply Laravel's built-in rate limiter to any future public, unauthenticated routes (the public quote builder will be built later) — a sensible default like 60 requests/minute per IP, adjustable later.

7. Explain in plain English what was configured and why, without needing me to understand the underlying infrastructure concepts — just what problem each item prevents down the line.

Do not build Redis, S3, or a real queue worker service (like Supervisor) yet — those are infrastructure choices for deployment time. This step only makes sure the code is written in a way that supports adding them later without rewrites.

Obsevations during installation

## One limitation worth knowing

The engine only looks at rules tied directly to a specific product. Rules with no product (business-wide, e.g. "10% off everything over $500") aren't picked up by the engine yet — that column exists for future use, but nothing reads it yet. Worth flagging when we build the Rules management UI next.

For testing the QuoteBuilder admin portal, the seeded test accounts are:

Printing Shop (the main demo business with Flyers/Paper Type/rules):

- Email: owner@printingshop.test

- Password: password

Login at: http://localhost/quotebuilder/public/login

There are also two extra test accounts for checking that businesses can't see each other's data:

- owner-a@example.com / password (Business A)

- owner-b@example.com / password (Business B)